# Sprint Logs

## Preliminary Sprint log 1 24-10-2019 (Week 5):

* Drafted user stories and use cases for application 2
* Decided what application to develop
* Began knowledge acquisition
* Began developing product backlog
* Explored group development solutions

### Tasks Completed During Sprint:

* Backlog Agreed Upon and Set Up
* Priorities Assigned to Initial Backlog Items
* Final Clarification on Product Expectations

## Sprint Log 2 31-10-2019 (Week 6):

* Discussed Backlog Tasks
* Assigned Each Person a Task
  + Chloe: Update Sprint Logs
  + Thomas: Create Domain Model
  + Matthew: Retrieve API Keys for F1 Database
  + Ben: Retrieve API Keys for Weather App
* Agreed to Keep Meetings Brief

### Tasks Completed During Sprint:

* API Keys Retrieved for Weather Data and F1 Race Data
* 50-75% of Domain Model Completed

## Sprint Log 3 7-11-2019 (Week 7):

* Showed our work to Demonstrators
* Got better clarification on program and relevant documentation

### Task Completed During Sprint:

* Initial Commit of Program to Github
* API Keys Retrieved for News Website